Planning Document Review

1. Identification of Timing Issues

1.1 Review of Planned Timeline and Milestones

Use the table below to document and assess each task’s timeline based on the Planning Document:

| Task Description | Planned Start | Planned End |
| --- | --- | --- |
| Initial Class Code Implementation | Nov 7 | Nov 8 |
| Test Class Creation (Reading Week) | Nov 11 | Nov 17 |
| Completion of Initial Code | Nov 18 | Nov 24 |
| Final Code & Test Completion | - | Nov 30 |
| Bug & Design Review | Dec 2 | Dec 6 |

1.2 Timing Issues

- Missed Milestones (Feedback):

  - The team did not allocate time to gather and consider feedback from other groups, missing a key opportunity to refine the project’s direction.

- Missed Milestones (Code Integration):

  - There is no indication of planned code integration or communication between the front-end and back-end development teams, which is essential for aligning the project components.

- Unrealistic Deadlines:

  - Bug testing and design review are scheduled too close to the final deadline, leaving insufficient time for proper issue resolution.

- Task Dependencies:

  - The front-end team requires input from the authentication team to complete the login/registration page by November 20. Any delay in this data handoff could hinder the front-end team’s progress and push back the timeline.

2. Highlighting Potential Risks

2.1 Key Risks Impacting Completion

- Missing the milestone of integrating external feedback could lead to a misalignment between project requirements and actual implementation. Without incorporating suggestions from other groups early on, the project may overlook key requirements or necessary adjustments, impacting its final quality and user satisfaction.

- The lack of planned coordination between the front-end and back-end teams can result in inconsistent features or integration issues. Without regular check-ins and updates, different components of the project might not align properly, creating delays and requiring additional time to create test cases and identify issues if present.

- Conducting bug testing and design review right before the final deadline is a high-risk strategy. This tight schedule increases the chance of unresolved issues in the final product. Allocating more time for testing earlier on in the timeline would have been a better approach to help mitigate any risks.

- The strong dependency between the front-end and authentication teams creates a potential stoppage. If the authentication team cannot provide the necessary data on time, the front-end team will be unable to complete the login/registration page by the deadline of November 20th. This delay could cascade, affecting other deliverables and potentially pushing back the entire project timeline.

3. Suggestions for Improvement

3.1 Timeline and Task Reordering

| Suggested Change | Rationale | Expected Outcome |
| --- | --- | --- |
| Integrate testing throughout development by using unit testing and integration testing | Integrating testing throughout development would allow for earlier bug detection and resolution. Resolving the bug earlier in development would make it much less costly and compounding into other issues. Further, earlier integration testing would reveal any compatibility issues earlier in development. Finally, implementing integrated testing supports agile software development. | The quality of code throughout development would in turn, be higher and more stable. Early integration testing would minimize issues in interface compatibility. Delays due to unexpected issues would be minimized. |
| Implement a code integration plan | Following a code integration plan would ensure compatibility across teams since any inconsistencies between teams will be revealed earlier in the development process, improving dependency management. When integrating components in smaller iterations, bugs and issues that arise will be easier to identify and less costly to resolve. Further, following a code integration plan would facilitate testing throughout development. The code integration plan will encourage teams to stay on track and meet deadlines, reducing component delays. | Reduced late-stage integration issues which will create higher quality code. Reduced component delays will improve team collaboration. |
| Add additional buffer time for Bug and Design Review | Additional buffer time will accommodate unforeseen bugs and issues and allow time for comprehensive testing. It will also accommodate time for coordination between teams for debugging once the components have been integrated. | Allows for more time for comprehensive testing. The buffer time will enhance the overall quality of the final product since unexpected issues and bugs will have an appropriate amount of time allocated to resolve them. |

3.2 Resource and Allocation Suggestions

| Integrate testing throughout development by using unit testing and integration testing | This suggestion falls under Resource and Allocation Suggestions as well since it is suggesting additional tests and therefore resources to be used. | The quality of code throughout development would int turn, be higher and more stable. Early integration testing would minimize issues in interface compatibility. Further, delays due to unexpected issues would be minimized. |
| --- | --- | --- |

Note: Front-end Team

The front-end team is not required to use any front-end tools outside of Java. HTML and CSS are not necessary for this project, as the GUI design will be handled within the constraints of Java only. Please focus solely on Java for front-end development tasks.

NETWORKING ANALYSIS WITH THE COMMENTS

There are 5 major aspects of the networking portion of the code

• Connecting to the server to Login/create a new profile

• Sending the Leaderboard information from the server to client

• Chatting between clients during matches

• Updating the board state after the opponent moves

• And Last but not least the dedicated server that acts as a relay between the two clients

Connecting to the server to Login/create a new profile & Sending the Leaderboard information from the server to client

The first two are mostly covered by the Authentication & Profile Team as well as the  Leaderboard & Matchmaking Team, so we simply will need to utilize the functions they end up making and sending the data they prepare over our connection.

For our part of authentication: we should have a function that is called by the auth team, that takes in the username and password and preps them for being sent to the server, where the server compares them against its own file, and then another function to tell the  auth teams code if the checks passed or fail, this function would be called by our clients-side loop after it collects the servers response.

Then there should also be a function for creating a new user, as well as another function to grab the data the server returns and let the auth team’s code know it if succeeded and to proceed or if that user already exists or something like that.

The auth team should be responsible for the code that compares username and password, we just need our server code to call it and return the results.

For the leaderboard we should instead have the server regularly send over the stored  leaderboard data, so we just need to have a function that decodes that data and updates the leaderboard code

I'll try to talk to the leaderboard team to see what kind of data structures they will be using  to store this information, until then we can leave this on the backburner

Once we make the server-side portion of the code we will need another function to encode  this data as well as read and write it to a file so it persists over server restarts

Chatting between clients during matches

For chatting between clients, we will want a message class that holds information such as  “Message contents”, “Time”, “Username of sender” things like this. The GUI team will be  responsible for collecting the user's message and calling one our SendMessage(Message  msg) function and passing a message object to us. From there we will need to format this  information into a byte pattern which we can decode later and place this information into a  local variable within the Networking class called something like “msgToBeSent” for the  data to be sent by the connection when it is ready( Multithreading means we can’t force  things to happen when we want to, but instead we wait until its ready).

We will also need a sister function to this SendMessage(Bytes someName) function, that  does the opposite, it would take the bytes received from the server and translate them  back into a Message() object, after that it would need to push it to the GUI team somehow  to display it. Before pushing it, we will have to double check that this message isn’t a  duplicate, so we would check to make sure it doesn’t have the exact same values as the  previous message decoded.

Updating the board state after the opponent moves

For this next section, we should have a function such as SendBoardState(Board board) that would be called by the game logic team. This function should take the board from the  argument and encode it into a byte format to be sent over the network and place it within a  local variable to be sent off when the connection is ready to do as such.

Another Sister function will be needed to decode this information

In addition, we should have a EndUsersTurn() function that lets the server know that this  players turn is done and thus the other players turn has begun

As well as a sister function SetUsersTurn() that sets lets the user know it their turn (bad way  of explaining it, but I can’t think of any other way at the moment)

The Main Loop

This is the core of our networking team, as it will act as the central location that uses most  of the functions we create

The main networking loop must be multithreaded as networking spends a lot of its time  waiting for a packet, and while waiting no other code can be executed, thus we must have  it in another thread. This means that our networking class will extend “Thread” which is  java’s basic class for multithreading.

To utilize the multithreading we will need a run() function within the class, and this is what  will be run when OurClass.start() is called

The actual client-side loop will kinda go something like this.

1. Package/Send All data to the server

2. Wait For servers package

3. Recive package and decode data, update content with this new data

We should also have a requestGame() function that lets this loop know to send a request  to the server

Before we enter the main loop of our networking code we should have a pre-loop of sorts  that waits and checks for authentication and only proceed if the server responds with a  positive or we cannot contact the server at as a fail safe

Structure Of the Sent Data

Feel free to recommend another method of sending our data on the network, I thought this up in the shower lol, so any improvements would be appreciated

My initial thoughts on this is for each “object/value/variable” we send over the network we  should pair it with two 4 byte int’s proceeding it. The first acts as a guide for how many  bytes it should read for this “value” and the second as an identifier as to what is being sent  over.

So it would look kind of like this

“0000 .... 0101 0000 .... 0001 1000 0101 .... 0000”

So the yellow section would inform the code about how many bits this value its about to  read will be and the purple section tells it what those bits represent, eg the value 1 means  its the leaderboard data or something like that

And so when we want to send data we will just append everything that needs to be sent  into one packet and use this to decode it

Alternatively, we could also skip the identifying bits and just hard code lengths for each  packet, but this seems like a headache

And our last option that I can think of right now is we could look for a library that has a  simplified networking protocol and use that

The Server-Side Loop

The server-side loop is not our top priority, but I do think we can get it done within the time  frame, It will consist of 3 loops all running on different threads at the same time

The first loop is pretty simple it will, wait for connections accept them and pass them onto  the second loop

The Second loop is our authentication loop, it will compare the given username and  password with the username and pass it on the file. This loop will also be responsible for  the creating new users and adding them to the file

The 3rd loop is our main loop that mirrors the main loop of the client, it should send some  data regularly, such as the leaderboard information, and also wait and listen to the client  for a game request, from there it would call the matchmaking system to see which of the  players it should match up together, after that it should add both of these to some sort of  list. The Server should then relay the other players data to each other using this list,

appending it to the regular data being sent. Do this till someone wins the game and change  the players stats and close the connection

SENG 300 – Group 8: Networking Team

Iteration 1 Planning

Structure Diagram Planning

Networking Class:

Reasoning: There is a central networking loop that manages data transmission, multithreading, and interactions with other modules like authentication, leaderboard, and chat. This class serves as the backbone, ensuring server-client communication and task scheduling.

Responsibilities: Managing the networking loop, multithreading, and coordinating other networking operations (e.g., requestGame, sendData, receiveData).

AuthenticationHandler:

Reasoning: Authentication (logging in, creating profiles) is a unique responsibility involving data preparation and response handling with the server and the authentication team’s functions. Separating it allows the class to focus solely on login and registration interactions.

Responsibilities: Preparing data for login, managing responses, and enabling the network to interface smoothly with the Authentication & Profile Team.

LeaderboardHandler:

Reasoning: The project requires managing leaderboard data updates, retrieving data from the server, and syncing this information with the leaderboard and matchmaking systems. Encapsulating these functions in a dedicated class simplifies updates and leaderboard-specific requests.

Responsibilities: Requesting and updating leaderboard data, ensuring data persistence across server restarts, and coordinating with the Leaderboard & Matchmaking Team.

ChatManager:

Reasoning: Since chatting requires processing and relaying messages between clients, a class that handles message formatting, storage, and delivery is essential. It also ensures chat messages are managed independently from other types of data.

Responsibilities: Sending and receiving chat messages, decoding incoming messages, managing message uniqueness, and ensuring data is synchronized with the GUI team’s display requirements.

GameSyncManager:

Reasoning: This class is based on the need to synchronize board state updates across clients. By creating a dedicated class, all functions related to sending and receiving game states are consolidated.

Responsibilities: Sending and receiving board state updates, signaling turn changes, and interacting with the Game Logic Team for state encoding and decoding.

ServerRelay:

Reasoning: The server-side loop needs a class to accept connections, manage client authentication, and relay data between clients. Since it acts as an intermediary, encapsulating this logic allows the server to focus on connection management and data relaying without getting entangled with client-side responsibilities.

Responsibilities: Authenticating clients, matching players, relaying game data, and coordinating with the leaderboard and matchmaking systems.

Key Classes and Components

- Networking Class: This is the central class for managing server-client interactions and includes the main loop.

  - Attributes: msgToBeSent, connectionStatus, etc.

  - Methods: run(), start(), requestGame(), sendData(), receiveData(), preLoop()

- AuthenticationHandler: Manages the functions related to login, registration, and communication with the Authentication team.

  - Attributes: Username, password

  - Methods: prepareLoginData(), checkAuthentication(), prepareRegistrationData(), receiveAuthResponse()

- LeaderboardHandler: Coordinates leaderboard data with the Leaderboard & Matchmaking team.

  - Attributes: leaderboardData

  - Methods: requestLeaderboard(), updateLeaderboard(), saveLeaderboardData()

- ChatManager: Handles chat communication between clients.

  - Attributes: messageQueue, msgToBeSent

  - Methods: sendMessage(Message msg), receiveMessage(), decodeMessage()

- GameSyncManager: Ensures board state synchronization between clients during gameplay.

  - Attributes: boardState

  - Methods: sendBoardState(Board board), receiveBoardState(), endUserTurn(), setUserTurn()

- ServerRelay: Manages server-side interactions, acting as a relay between clients.

  - Attributes: connectedClients, matchQueue

  - Methods: authenticateClient(), matchClients(), relayData()

- addresses are used frequently in java.net APIs as host identifiers, or socket endpoint identifiers

- The INetAddress class is the abstraction for IP addresses

- Inet4Address for IPv4

- Inet6Address for IPv6

- most cases, there is no need to deal directly with the subclasses

- two main entities, client and server

- communicate via network sockets

EXAMPLE CODE

Main.java:

import java.util.Scanner;

final int PORT_NUMBER = 1234; // like a mailing address for a house

void main(){

try (var scanner = new Scanner(System.in)){

System.out.println("is this a server? (y/n)");

if (scanner.nextLine().equalsIgnoreCase("y")){

new MyServer().start(PORT_NUMBER);

} else {

System.out.println("client TODO")

}

}

}

MyServer.java:

import java.io.IOException;

import java.net.ServerSocket;

public class MyServer {

public void start(final int portNumber){

try (var serverSocket = new ServerSocket(portNumber)){ // port number is to tell which port to use

*var socket = serverSocket.accept();    // used to accept connection, strea, socket by default

//matches TCP

// after this line, we have an established connection-

// with the client, has info like IP address, port-

//number and message(payload data)

// read input stream, and print out into server

var client = serverSocket.accept();

var clientIP = client.getInetAddress().getHostAddress();

var clientPort = client.getPort();

var clientInput = new BufferedREader(new inputStreamReader(client.getInputStream()));

for (String inputLine; (inputLine = new clientInput.readLine()) != null;){

System.out.println(STR."(\{clientIP}:\{clientPort}): \{inputLine}")

}

} catch (IOException e) {

throw new RuntimeException(e);

}

}

}

Project Tracker Networking

Issues Identified

The issues identified are in terms of any kind of timing mismanagement, missed milestones or any unrealistic deadlines that were set. Also highlighting any potential risks that could have impacted the successful completion of the first iteration (e.g - dependencies between tasks, resource allocation issues). At the end it also contains suggestions for improving the timeline or rearrangement of the tasks to mitigate risks.

### Timing Issues

1. For the task “Structure diagram planning”

- Estimated Finish: 2024-10-30  	- Actual Finish: 2024-10-31

- Estimated Duration: 1 day       	- Actual Duration: 2 days

This indicates a minor delay in the planning and was completed one day later than expected.

2. For the task “Networking Research”

- Estimated Finish: 2024-10-30  		- Actual Finish: 2024-11-03

- Estimated Duration: 1 day       		- Actual Duration: 2 days

This task was delayed by 3 days which is probably because of the additional time taken for research. Hence, this task should have been prioritized first and could have been scheduled initially.

### Potential Risks

1. Delays in the planning of the structure diagram and the networking research could have caused delaying of other dependent tasks and thereby leading to delayed completion of the upcoming tasks.

2. There wasn’t clear indication of the person responsible for each individual task as well, which would later lead to improper distribution and allocation of resources.

3. The tasks that were mentioned that missed their deadlines were estimated to take only a day but eventually got delayed which indicates original estimation might not have been enough for the task and could have added a buffer time.

4. Being more specific, it seems you intend to have LeaderboardHandler and ChatManager completed before ServerRelay. Please acknowledge that the first two will not work without the last one, so maybe reconsider your priorities for estimated dates.

### Suggestions:

1. One of the suggestions would be to even further breakdown the tasks into smaller ones that are manageable and achievable.

2. Add buffer time between dependent tasks so that if there’s any delay in the previous task due to unforeseen circumstances, it won’t at least affect the overall timeline for the submission.

3. "Being more specific with the previous suggestion, consider breaking down your Diagram tasks into more specific ones (i.e. instead of having a task called "Structure Diagram", create one named AuthenticationClass Structure Diagram Representation"). When you have a very generic task such as "Structure Diagram", important details are lost, and planning gets harder.

- For instance, in your instance of SD, the only indication of progress is "SD Design completion", but what does this even entail? Considering this is seven hours of work, you ideally need to have more detailed descriptions of what has been accomplished during this long period (i.e. Who completed the Server Relay representation? When did they do it? What is their feedback on it?)"

4. Also, proper indication of assigned members for the task should be mentioned.

5. As you have different trackers for certain aspects of your project, consider adding your networking sub team members in the "Setup" section

6. Time was allotted for creating sequence diagrams. However, there was no need for that as sequence diagrams weren't a part of the submission for Iteration 1. Thereby, the time allotted could have been used for any other important task.

7. It’s better to prioritize tasks properly and set proper deadlines for them such as research tasks where it would naturally take a longer time or something in terms of planning.

8. (Extra): Consider also tracking your discussion and feedback meetings, as well as your scrums. Not necessary, but a good addition for more organization

Networking Notes

1. Real-Time Communication Protocols

• WebSockets: Allows full-duplex communication over a single TCP connection. The team  should know how to open, maintain, and close connections gracefully. They need to  understand how to handle message serialization and deserialization (e.g., using JSON or  Protobuf for data format).

• SignalR: A library for ASP.NET that simplifies adding real-time web functionality to  applications. The team should explore SignalR for scenarios where real-time features  need to be integrated into .NET environments.

• WebRTC: For peer-to-peer networking, understanding WebRTC can be valuable for  direct client-to-client data transfer, which reduces server load.

2. Concurrency and Load Management

• Multi-threading: The networking group should be adept at using threads to handle  multiple client connections. This includes learning about thread pooling to manage  resources efficiently.

• Non-blocking I/O: Tools like Java’s NIO (Non-blocking I/O) or Python’s asyncio help in  building systems where the server doesn’t get bogged down waiting for I/O operations,  ensuring it can handle thousands of connections.

• Load Testing Tools: The group should know how to use load testing tools to simulate  heavy traffic and understand server bottlenecks, e.g., Apache JMeter or Locust for stress  testing.

3. Error Handling and Network Reliability

• Network Failure Management: Implementing retry mechanisms with exponential  backoff for reconnections and learning how to maintain game state during temporary  disconnections.

• Heartbeat Mechanism: Setting up regular checks (heartbeats) between the client and  server to ensure connectivity. If a client fails to respond, the server can mark them as  disconnected and handle reconnections appropriately.

• Fallback Strategies: Understanding when to switch protocols or modify data  transmission techniques when encountering network issues (e.g., switching from  WebSockets to HTTP polling).

4. Security and Data Privacy

• Data Encryption: Implementing encryption protocols like TLS/SSL to protect data in  transit and understanding how to manage and renew certificates.

• Secure User Authentication: Using secure methods like OAuth 2.0 for third-party  authentication, or JWT for token-based authentication to maintain user sessions securely. • Cross-Site Scripting (XSS) and CSRF Protection: Knowing how to protect against  XSS and CSRF attacks by sanitizing inputs and implementing proper session  management strategies.

5. API Design and Integration

• RESTful API Principles: Following proper RESTful principles such as statelessness,  layered system architecture, and uniform interfaces to ensure reliable API design for the  platform.

• GraphQL: Familiarity with implementing a GraphQL server to provide flexible client  queries that minimize data transfer, which is particularly helpful when updating user  profiles or fetching leaderboards.

• API Rate Limiting: Implementing rate limiting to avoid API abuse and ensure fair use  among users.

6. Latency and Performance Optimization

• Latency Reduction Techniques: Using geographical load balancing and edge servers to  serve content closer to users, which reduces latency. Understanding how to leverage  CDNs (e.g., Cloudflare) for static assets.

• Protocol Selection: Knowing when to use UDP for lower latency versus TCP for reliable  data transmission, especially for real-time data where delivery speed takes precedence  over guaranteed packet delivery.

• Data Serialization: Choosing efficient data serialization formats (e.g., Protobuf or Avro)  that reduce the size of transmitted data and improve response times.

7. Synchronization and State Management

• Distributed State Handling: Leveraging distributed state management libraries or  frameworks (e.g., Redis or Apache Kafka) to keep the game state consistent across  multiple servers and clients.

• Conflict Resolution: Implementing strategies such as last-write-wins or vector clocks for  resolving state conflicts that may arise due to network delays.

• Delta Updates: Sending only the changes in state (deltas) rather than the entire game  state to minimize data transfer and improve performance.

8. Programming Languages and Tools

• Language Proficiency: Understanding language-specific libraries and tools like Node.js  with Socket.IO for JavaScript, Twisted for Python, or Netty for Java for building high performance networking applications.

• Debugging Tools: Proficiency with tools like Wireshark for packet analysis and  debugging network issues at a granular level.

• Integrated Development Environments (IDEs): Using IDEs like IntelliJ IDEA, VS  Code, or PyCharm, equipped with plugins to enhance productivity during network  development.

9. Testing and Debugging

• Network Simulation Tools: Using tools like Charles Proxy, Fiddler, or Wireshark to  simulate network conditions and troubleshoot issues related to data transmission, latency,  and security.

• Automated Testing: Writing scripts for integration tests that simulate multiple clients  connecting, interacting, and disconnecting to check the robustness of the networking  code.

• Stress and Load Testing: Running load tests with tools like k6 or JMeter to identify and  resolve performance bottlenecks under simulated high-load conditions.